# Test Plan Document - VWO

# 1. Project Information

| Attribute | Details |
| --- | --- |
| Project Name | VWO – Digital Experience Optimization Platform |
| Document Type | Master Test Plan |
| Prepared By | Vinod Kumar M |
| Date | October 4, 2026 |
| Target Audience | QA Team, Digital Product Managers, Engineering Teams, CRO Specialists |

# 2. Approvals

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
| Pramod Dutta | Product Manager |  |  |
|  | QA Manager |  |  |
|  | Engineering Lead |  |  |

# 3. Objectives & References

Objectives: To thoroughly test and validate the functional, non-functional, and integration aspects of the VWO platform, ensuring it meets business requirements for conversion rate optimization (CRO) and digital experience optimization (DXO).

References: Product Requirements Document (PRD) - VWO, January 7, 2026; VWO official site and product pages.

# 4. Test Objectives

Validate that users can successfully create, launch, and monitor A/B, Split URL, and Multivariate tests.

Ensure the SmartStats Bayesian engine accurately processes and displays results.

Verify the accurate capture and visualization of behavioral insights (Heatmaps, Session Recordings).

Confirm smooth integration with external tools (Google Analytics, Shopify, Salesforce, Segment).

Ensure the system meets non-functional requirements such as a 2-second response time for editing workflows and 99.9% uptime.

# 5. Features

Experimentation & Testing: A/B Testing, Split URL Testing, Multivariate Testing with custom goals and audience targeting.

SmartStats Engine: Verification of statistical validation and reporting accuracy.

Visual & Code Editor: Testing both WYSIWYG capabilities and developer-level code inputs.

Behavioral Insights: Functionality of click/scroll/focus heatmaps, session recordings, on-page surveys, and funnel analytics.

Personalization: Real-time content customization based on behavior, geography, and demographics.

Workflow Management: Kanban-style experiment backlogs and central planning interfaces.

Integrations: Data syncing and reporting workflows with supported external platforms.

# 6. In Scope and Out of Scope

| Category | Details |
| --- | --- |
| In Scope | Functional testing of all PRD-defined features (Experimentation, Insights, Personalization, Workflow). User Flow validation (Test Setup, Data Analysis). Non-functional testing: Performance (2s UI SLA), Security (2FA, RBAC, Logs). Cross-device and cross-browser validation of test variations. |
| Out of Scope | AI-driven suggestion engine (Future Enhancement). Native mobile SDK testing (Future Enhancement). Advanced predictive analytics and ROI forecasting (Future Enhancement). |

# 7. Test Strategy

The testing will be conducted using a hybrid approach (Manual + Automation) following Agile methodology. Progression testing will validate new features while regression testing will ensure existing workflows (like test setups and insight generation) remain intact.

# 8. Requirements and Planned Coverage

| Req ID | Feature | Priority | Testing Type |
| --- | --- | --- | --- |
| FR 1 | A/B, Split & Multivariate Testing | Must | Functional, UI, Automation |
| FR 2 | SmartStats Engine | Must | Backend, Data Validation |
| FR 3 | Visual & Code Editor | Must | Functional, Cross-browser |
| FR 4 | Heatmaps & Session Recordings | Must | Functional, Performance |
| FR 5 | Audience Targeting | High | Functional, Boundary Value |
| FR 6 | Real-time Reporting & Dashboards | Must | UI, Data Validation |
| FR 7 | Personalization Engine | High | Functional, Integration |
| FR 8 | Integration Connectors | High | API, Integration |
| FR 9 | Collaboration & Workflow Management | Medium | Functional, RBAC Security |

# 9. Test Approach, Levels, and Types

Levels: Unit Testing (Dev), Integration Testing (QA), System Testing (QA), UAT (Product/Business).

Types: Functional Testing, Integration/API Testing, Performance Testing (Load/Stress), Security Testing, UI/UX Cross-browser Testing.

# 10. Entry & Exit criteria

| Type | Criteria |
| --- | --- |
| Entry Criteria | PRD is approved. Test Environment is stable. Test Data is prepared. Code is deployed to the QA environment without P1/P2 build errors. |
| Exit Criteria | 100% test case execution. 0 critical or high-severity open defects. Performance and Security benchmarks met. UAT sign-off received. |

# 11. Test Environment

Application Environment: QA / Staging (replica of Production).

Browsers/Devices: Latest versions of Chrome, Safari, Firefox, Edge. Responsive testing on iOS and Android simulators/real devices.

Database: Masked copy of production data or synthesized mock data.

# 12. Test Deliverables

Test Plan Document

Test Scenarios and Test Cases

Test Execution Report

Defect Traceability Matrix (DTM)

# 13. Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test Planning & Design | TBD | TBD |
| Environment Setup | TBD | TBD |
| Test Execution (Cycle 1) | TBD | TBD |
| Regression & Sign-off | TBD | TBD |

# 14. Test Tools

| Category | Tool |
| --- | --- |
| Test Management Tool | Jira |
| Defect Management Tool | Jira |
| Test CI CD Tool | Jenkins |
| Test Automation Framework | Playwright + TS |
| Test Reporting Tool | Report portal |

# 15. Work Effort Estimates

Test Case Writing: ~40 hours

Manual Execution: ~80 hours

Automation Scripting: ~120 hours

Total Estimated QA Effort: ~240 hours

# 16. Test Deliverables and Approval

All deliverables (Plan, Test Cases, Reports) will be stored in a shared repository and must be formally signed off by the Product Manager and QA Manager before release.

# 17. Resources

1 QA Lead (Test Strategy, Approvals, Reporting)

2 QA Automation Engineers (Playwright + TS scripting, Jenkins CI/CD integration)

1 Manual QA Tester (Exploratory testing, UI validation)

# 18. Risks & Mitigation

| Risk | Impact | Mitigation Plan |
| --- | --- | --- |
| Technical Complexity of Code Editor & SmartStats | High | Work closely with devs to understand logic. Require developer KT sessions. |
| Data Accuracy in Reporting | High | Run cross-tool validation. Automate data comparison scripts. |
| Performance bottlenecks with high traffic simulation | Medium | Utilize dedicated performance testing tools early in the cycle. |

# 19. References

Product Requirements Document (PRD) - VWO

https://app.vwo.com/

https://geteppo.com/ (Pricing & licensing references)